Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 8 May 2026 |
| --- | --- |
| Name | JATYA MANASVINI SIMHADRI |
| Project Name | ShopEZ – Static Pulse 002 |
| Maximum Marks | 5 Marks |

## Product Backlog

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register with name, email, and password. | 2 | High |
| Sprint-1 | Login | USN-2 | As a user, I can log in using email and password. | 2 | High |
| Sprint-1 | Product Catalog | USN-3 | As a user, I can browse products by category. | 3 | High |
| Sprint-1 | Product Details | USN-4 | As a user, I can view full details of a product. | 2 | High |
| Sprint-1 | Wishlist | USN-5 | As a user, I can save products to a wishlist. | 3 | Medium |
| Sprint-1 | Product Management | USN-12 | As an admin, I can add new products. | 3 | High |
| Sprint-1 | Product Management | USN-13 | As an admin, I can edit product details. | 3 | High |
| Sprint-1 | Product Management | USN-14 | As an admin, I can delete products. | 2 | Medium |
| Sprint-2 | Shopping Cart | USN-6 | As a user, I can add products to my cart. | 3 | High |
| Sprint-2 | Shopping Cart | USN-7 | As a user, I can update or remove cart items. | 2 | High |
| Sprint-2 | Coupons | USN-8 | As a user, a discount is applied automatically based on order value. | 5 | High |
| Sprint-2 | Rewards | USN-9 | As a user, I receive a free reward item above ₹5000. | 3 | Medium |
| Sprint-2 | Checkout | USN-10 | As a user, I can place an order from my cart. | 5 | High |
| Sprint-3 | Order Tracking | USN-11 | As a user, I can view my order history and status. | 3 | Medium |
| Sprint-3 | Order Management | USN-15 | As an admin, I can view all customer orders. | 3 | High |
| Sprint-3 | Order Management | USN-16 | As an admin, I can update order status. | 3 | High |
| Sprint-4 | Analytics | USN-17 | As an admin, I can view revenue and sales analytics. | 5 | Medium |
| Sprint-4 | User Management | USN-18 | As an admin, I can view and manage registered users. | 3 | Medium |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 10 Days | 08 May 2026 | 17 May 2026 | 20 | 17 May 2026 |
| Sprint-2 | 18 | 14 Days | 18 May 2026 | 31 May 2026 | 18 | 31 May 2026 |
| Sprint-3 | 9 | 10 Days | 01 Jun 2026 | 10 Jun 2026 | 9 | 10 Jun 2026 |
| Sprint-4 | 8 | 8 Days | 11 Jun 2026 | 18 Jun 2026 | 8 | 18 Jun 2026 |
| Total | 55 | 42 Days | 08 May 2026 | 18 Jun 2026 | 55 | 18 Jun 2026 |

Velocity

| Sprint | Planned Story Points | Completed Story Points | Velocity |
| --- | --- | --- | --- |
| Sprint-1 | 20 | 20 | 100% |
| Sprint-2 | 18 | 18 | 100% |
| Sprint-3 | 9 | 9 | 100% |
| Sprint-4 | 8 | 8 | 100% |

Burndown Data

| Date | Remaining Story Points |
| --- | --- |
| 08 May 2026 | 55 |
| 17 May 2026 | 35 |
| 31 May 2026 | 17 |
| 10 Jun 2026 | 8 |
| 18 Jun 2026 | 0 |